# ValueVision Launch List

Print-ready operator runbook | Servers, Apple upload, estimated costs, demo flow, and launch guardrails

Launch positioning Launch v1 should be sold as Car Mode + Anything Mode. Keep AI Photo ID visible as Coming Gen 2 / coming in the next update. This protects trust while still showing the roadmap.

# 1. Cost Estimate

Working estimate for launch: budget GBP 100-200 for a lean first month if we use free/low tiers and do controlled demos. Budget GBP 250-600 for a safer launch month with paid build priority, SerpAPI Starter, backend headroom, and provider/API testing buffer.

Rule: The biggest variable cost is car-data usage, not the app upload itself. Keep cost caps on and check provider usage during demos.

| Cost area | Current working estimate | Notes |
| --- | --- | --- |
| Apple Developer Program | 99 USD/year; local currency shown during enrolment | Required to submit to App Store/TestFlight. |
| Render backend | Starter web service: 7 USD/month | Repo render.yaml is set to valuevision-backend on the starter plan. |
| Render workspace | Hobby can be 0 USD + compute; Pro is 25 USD/month + compute | Pro is more production-grade. Starter compute can still run the API. |
| Expo EAS | Free limited low-priority builds; Starter 19 USD/month | Use paid only if build queue speed or team workflow matters. |
| SerpAPI | Free 250 searches/month; Starter 25 USD/month | Used for item/search pricing lookups where configured. |
| OpenAI | Usage based | AI Photo ID is deferred, so launch usage should stay lower. Voice/OCR fallbacks still need a small buffer. |
| Domain/privacy/support pages | GBP 10-30/year if not already owned | Apple needs privacy/support URLs for public submission. |

## Car Scan Unit Costs

These are the app-side cost assumptions in backend/server.js. Replace them with the live supplier contract if CheckCar pricing changes.

| Scan type | Formula | Estimated cost |
| --- | --- | --- |
| Basic car valuation | vehiclereg GBP 0.02 + valuation GBP 0.12 | GBP 0.14 per car |
| Full car check | basic + UK vehicle data GBP 0.10 + car history GBP 1.82 | GBP 2.06 per car |
| Pricing plan buffer | existing pricing plan assumes slightly higher blended cost | GBP 2.20 per full check |
| 10 demo car scans | 10 x GBP 0.14 basic | GBP 1.40 |
| 100 basic car scans | 100 x GBP 0.14 | GBP 14.00 |
| 1,000 basic car scans | 1,000 x GBP 0.14 | GBP 140.00 |
| 100 full car checks | 100 x roughly GBP 2.06-2.20 | GBP 206-220 |

## Launch Cost Guardrails

| Done | Action |
| --- | --- |
| [ ] | Before public testing, set CHECKCAR_DAILY_SOFT_LIMIT and CHECKCAR_DAILY_HARD_LIMIT in production env. |
| [ ] | Run npm run launch:status before and after investor demos to see usage, estimated cost, and recommendation. |
| [ ] | Keep CHECKCAR_SKIP_ENRICH_AT_SOFT_LIMIT=1 so enrichment drops first instead of breaking the core scan. |
| [ ] | Keep CHECKCAR_ENFORCE_HARD_LIMIT=1 so a viral spike cannot run the bill without a stop. |
| [ ] | Do not enable full car history by default for free users unless pricing/paywall is ready. |

# 2. Servers

Server rule For Expo Go demos, backend and phone must be reachable on the same network. For Apple/TestFlight production builds, the app must point at the HTTPS production backend using EXPO_PUBLIC_API_BASE.

| Environment | URL / command | Pass condition |
| --- | --- | --- |
| Local backend | npm run backend:start then curl http://127.0.0.1:5050/health | Returns {"ok":true,"port":5050}. |
| Local launch page | http://127.0.0.1:5050/ | Shows LAN Expo links and fallback ports. |
| Expo dev server | npx expo start --lan --clear | Phone opens in Expo Go from QR; web preview loads on localhost:8081. |
| Weak Wi-Fi fallback | npx expo start --tunnel --clear | Use tunnel QR if LAN QR will not connect. |
| Production backend | Render service: valuevision-backend, Docker, rootDir backend, /health | Render health check is green and logs show no missing secrets. |
| Production app API | EXPO_PUBLIC_API_BASE=https://<render-backend-url> | EAS build talks to HTTPS backend, not laptop localhost. |

## Production Env Vars

Store these in Render or the deployment secret manager. Never print real secret values or commit them.

| Variable | Purpose |
| --- | --- |
| NODE_ENV=production | Runs backend in production mode. |
| PORT=5050 | Render service port expected by this app. |
| ALLOWED_ORIGINS | Comma-separated production origins allowed by CORS. |
| SERPAPI_KEY | Item/search pricing lookup provider. |
| OPENAI_API_KEY | Voice/OCR/AI fallback provider where used. |
| CHECKCAR_API_KEY | UK vehicle data/check provider key. |
| CHECKCAR_URL_TEMPLATE | Primary plate/status endpoint template with {vrm} and {key}. |
| CHECKCAR_VALUATION_URL_TEMPLATE | Vehicle valuation endpoint template. |
| CHECKCAR_UKVEHICLEDATA_URL_TEMPLATE | Optional deeper UK vehicle data endpoint. |
| CHECKCAR_CARHISTORY_URL_TEMPLATE | Optional full history endpoint. |
| EBAY_CLIENT_ID / EBAY_CLIENT_SECRET / EBAY_APP_TOKEN | eBay comps/pricing where configured. |
| CHECKCAR_DAILY_SOFT_LIMIT / CHECKCAR_DAILY_HARD_LIMIT | Daily spend protection. |

# 3. Apple Upload

Some Apple tasks need the owner account, payment, legal details, screenshots, privacy answers, and App Store Connect access. Codex can prepare and run the build/submission commands after you are logged in.

| Done | Action |
| --- | --- |
| [ ] | Join Apple Developer Program and pay membership if not already active. |
| [ ] | Create the App Store Connect app record for ValueVision. |
| [ ] | Confirm bundle ID: com.abbiemaytum.valuevision. |
| [ ] | Add privacy policy URL and support URL. |
| [ ] | Prepare screenshots for required iPhone sizes and a short app description. |
| [ ] | Complete age rating, content rights, encryption, and App Privacy data collection answers. |
| [ ] | Confirm app icon, splash screen, camera/photo/microphone permission wording, and production HTTPS backend. |
| [ ] | Run the go/no-go checks before building. |

## Apple Build Commands

| Step | Command |
| --- | --- |
| 1. Login | npx eas login |
| 2. Check app config | npx expo config --type public |
| 3. Run gate | npm run launch:go-no-go |
| 4. Build iOS | EXPO_PUBLIC_API_BASE=https://<render-backend-url> npx eas build --platform ios --profile production |
| 5. Submit to Apple | npx eas submit --platform ios --profile production --latest |
| 6. TestFlight | Install TestFlight build, scan two cars and three items, then submit for review. |

# 4. Launch Morning

| Done | Action |
| --- | --- |
| [ ] | Laptop plugged in and sleep prevention on for long work sessions. |
| [ ] | Phone and laptop on same Wi-Fi; prefer 5 GHz if possible. |
| [ ] | Open project folder: /Users/abbiemaytum/ValueVision. |
| [ ] | Start backend first, then Expo. Keep both terminal sessions open. |
| [ ] | Open http://127.0.0.1:5050/ and confirm launch links show LAN IP. |
| [ ] | Run npm run launch:quick and do not demo if readiness is not 13/13. |

| Command | Why |
| --- | --- |
| npm run backend:start | Starts the backend on port 5050. |
| curl http://127.0.0.1:5050/health | Confirms backend is alive. |
| npx expo start --lan --clear | Starts Expo for phone scanning. |
| npm run launch:quick | Fast readiness gate. |
| npm run launch:status | Provider usage and cost health. |
| npm run typecheck && npm run lint | Code quality check before Apple build. |

# 5. Demo Flow

| Done | Action |
| --- | --- |
| [ ] | Car scan 1: clear plate photo. Confirm make/model, MOT/tax/status, value band, and confidence. |
| [ ] | Car scan 2: different vehicle. Do not move on until make/model looks right. |
| [ ] | Barcode item: scan a packaged item or book barcode if available. |
| [ ] | Laptop/tool: use Anything Mode with a clear photo and add brand/model manually if needed. |
| [ ] | Collectible: rare 50p, coin, book, rock, or similar. Present value as an estimate unless rarity/condition is clear. |
| [ ] | Save one strong result to Collection and show it from History. |

| Topic | Approved wording |
| --- | --- |
| Launch v1 | ValueVision launches with Car Mode and Anything Mode for fast resale valuation. |
| Car value | For cars, we combine plate checks, vehicle details, and market valuation signals. |
| Items | For items, clear photos plus barcode/details can produce a practical resale range. |
| AI roadmap | AI Photo ID is coming in Gen 2 after more real-world scan tuning. |
| Accuracy | Values are current estimates/ranges, not guaranteed final sale prices. |

# 6. Do Not Launch If

| Done | Action |
| --- | --- |
| [ ] | Backend production /health is not green. |
| [ ] | EXPO_PUBLIC_API_BASE is still localhost for an Apple/TestFlight build. |
| [ ] | Car make/model checks are inconsistent in two live tests. |
| [ ] | Provider cost limits are not configured for public testing. |
| [ ] | Privacy/support URLs are missing from App Store Connect. |
| [ ] | AI Photo ID is being marketed as a launch feature instead of Gen 2. |

# 7. Standout Moves

The strongest positioning is not just "the app recognises things". It is "scan to decision": what it is, what it might be worth, confidence, risk flags, and the next best action.

| Move | Why it helps |
| --- | --- |
| Confidence badge on every result | Stops weak scans feeling like false promises. |
| Next action line | Turns a scan into a decision: sell, check history, retake photo, or add details. |
| Collection/history proof | Lets investors see that scans become a useful asset list, not one-off tricks. |
| Barcode-first for products/books | Makes obvious packaged goods faster and more reliable. |
| AI Gen 2 teaser | Shows ambition without risking v1 trust. |

# 8. Source Notes

| Source | Useful fact used in this runbook |
| --- | --- |
| Apple Developer Program | Apple lists membership as 99 USD per membership year; local currency shown during enrolment. https://developer.apple.com/programs/enroll/ |
| Expo EAS Billing | Free limited low-priority builds; Starter plan listed at 19 USD/month. https://docs.expo.dev/billing/plans/ |
| Render Pricing | Starter web service listed at 7 USD/month; Pro workspace listed at 25 USD/month + compute. https://render.com/pricing |
| SerpAPI Pricing | Free 250 searches/month; Starter 25 USD/month. https://serpapi.com/pricing |
| OpenAI Pricing | OpenAI API pricing is usage based by model/tokens/calls. https://openai.com/api/pricing/ |
| ValueVision repo | render.yaml, app.json, eas.json, backend/server.js, and docs/launch_pricing_plan_2026-05-08.md. |

# End-of-Day Confidence Pass

| Command | Success target |
| --- | --- |
| npm run launch:quick | Readiness 13/13. |
| cd backend && npm run benchmark:uk-plates | UK car benchmark green. |
| cd backend && npm run benchmark:items-uk | Item benchmark at or above gate. |
| cd backend && PLATE_SCAN_LIMIT=60 npm run benchmark:uk-plate-scan | Detection 100%; exact rate above target. |